PMBOK GUIDE — 8TH EDITION

Basis of Estimates

Finance/Schedule Domain ¦ Estimate Costs; Develop Schedule

| Project Name: | [Enter project name] | Date: | [DD/MM/YYYY] |
| --- | --- | --- | --- |
| Project Manager: | [Name] | Sponsor: | [Name] |
| Department: | [Department/Area] | Priority: | [High/Medium/Low] |
| Delivery Approach: | [Predictive / Hybrid / Agile] | Version: | [1.0] |

# 1. Purpose

This document provides the supporting detail for cost and schedule estimates developed for the project. It records the estimating methodology, assumptions, constraints, data sources, and confidence levels for each estimate, ensuring transparency and traceability of all project estimates.

# 2. Estimating Methodology

The following estimating methods are used on this project. The selection of method depends on the availability of historical data, project phase, and required accuracy.

[Select the primary methods used. Multiple methods may be applied to different work packages for cross-validation.]

## Analogous Estimating

Uses historical data from similar projects or activities as the basis for the estimate. Typical accuracy range: +/- 25-50%. Best used in early project phases when limited detail is available.

## Parametric Estimating

Uses statistical relationships between historical data and other variables (e.g., cost per square meter, hours per function point). Typical accuracy range: +/- 15-25%. Requires reliable parametric models.

## Three-Point / PERT Estimating

Uses optimistic, most likely, and pessimistic estimates to calculate an expected value and standard deviation. PERT formula: (O + 4M + P) / 6. Typical accuracy range: +/- 10-20%. Useful for activities with uncertainty.

## Bottom-Up Estimating

Estimates individual work packages or activities at the lowest level of detail, then aggregates to higher levels. Typical accuracy range: +/- 5-15%. Most accurate but most time-consuming method.

## Expert Judgment

Relies on the knowledge and experience of subject matter experts to develop estimates. Typical accuracy range: +/- 20-40%. Should be combined with other methods when possible.

| Method | Accuracy Range | When to Use | Data Required |
| --- | --- | --- | --- |
| Analogous | ±25-50% | Early phases, limited detail | Historical project data |
| Parametric | ±15-25% | When parametric models exist | Statistical models, metrics |
| Three-Point/PERT | ±10-20% | Activities with uncertainty | 3 estimates per activity |
| Bottom-Up | ±5-15% | Detailed planning phase | WBS decomposition |
| Expert Judgment | ±20-40% | Novel or unique work | SME availability |

# 3. Cost Estimates

[Document the cost estimate for each WBS element. Include the estimating method used, confidence level, and key assumptions for each line item.]

| WBS Element | Description | Method | Estimate | Confidence | Assumptions |
| --- | --- | --- | --- | --- | --- |
|  |  | [Method] |  | [H/M/L] |  |
|  |  | [Method] |  | [H/M/L] |  |
|  |  | [Method] |  | [H/M/L] |  |
|  |  | [Method] |  | [H/M/L] |  |
|  |  | [Method] |  | [H/M/L] |  |

# 4. Schedule Estimates

[Document the duration estimate for each activity. For PERT estimates, include optimistic, most likely, and pessimistic values.]

| Activity | Method | Optimistic | Most Likely | Pessimistic | Expected Duration |
| --- | --- | --- | --- | --- | --- |
|  | [Method] |  |  |  |  |
|  | [Method] |  |  |  |  |
|  | [Method] |  |  |  |  |
|  | [Method] |  |  |  |  |
|  | [Method] |  |  |  |  |

# 5. Assumptions and Constraints

Key Assumptions:

[List all assumptions underlying the estimates. Assumptions are factors considered true without proof. Example: resource availability, productivity rates, vendor pricing.]

Known Constraints:

[List constraints that limit estimating options. Example: fixed budget, mandated deadline, regulatory requirements, resource limitations.]

# 6. Estimating References and Data Sources

[Document all data sources, historical records, industry benchmarks, and reference materials used to develop the estimates.]

| Reference / Source | Type | Relevance | Notes |
| --- | --- | --- | --- |
|  | [Historical / Benchmark / Vendor Quote] |  |  |
|  | [Historical / Benchmark / Vendor Quote] |  |  |
|  | [Historical / Benchmark / Vendor Quote] |  |  |

# 7. Accuracy and Contingency

[Define the overall estimate accuracy level and contingency reserves applied.]

Overall Estimate Accuracy:

[e.g., Definitive (±10%), Budget (±25%), ROM (±50%)]

Contingency Reserve:

[Amount or percentage set aside for identified risks. Typically 5-15% of the estimate.]

Management Reserve:

[Amount set aside for unidentified risks. Typically 5-10%, approved by sponsor.]

# 8. AI-Powered Estimating

AI TIP — Predictive Analytics for Estimates Use AI and machine learning tools to analyze historical project data and improve estimate accuracy. Predictive analytics can identify patterns in past project performance, adjust for known biases, and provide data-driven confidence intervals. Tools like Monte Carlo simulation combined with AI can model thousands of scenarios to produce more reliable cost and schedule forecasts.

# 9. Approvals

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Manager |  |  |  |
| Finance Lead |  |  |  |
| Project Sponsor |  |  |  |

Version Control

| Version | Date | Author | Change Description |
| --- | --- | --- | --- |
| 1.0 |  |  | Initial version |

Template provided by projectmanagement.com.br  |  Aligned with PMBOK Guide 8th Edition (2025)

Learn More on projectmanagement.com.br

Explore related articles and guides to deepen your project management knowledge:

The Ultimate Guide to Agile Implementation for Faster, Cost-Effective Deliveries

Project Evaluation: How to Measure Success and Learn from Failures

Expert Judgment in PMBOK 8: When &#038; How to Use It

Process &#8211; Integrate and Align Project Plans | PMBOK 8 (2025)

Project Charter in PMBOK 8: How to Create &#038; Use

Process &#8211; Initiate Project or Phase | PMBOK 8 (2025)

Project Canvas: PMBOK 8 Template &#038; Step-by-Step Guide

Best Project Management Books (Top 14 Picks by a Project Management Professor)

10 Best Free Project Management Tools in 2024

The Revolution of Artificial Intelligence in Project Management

Download all free PMBOK 8 templates at https://projectmanagement.com.br/free-project-management-templates/