PMBOK GUIDE — 8TH EDITION

Schedule Management Plan

Schedule Domain ¦ Plan Schedule Management

| Project Name: | [Enter project name] | Date: | [DD/MM/YYYY] |
| --- | --- | --- | --- |
| Project Manager: | [Name] | Sponsor: | [Name] |
| Department: | [Department/Area] | Priority: | [High/Medium/Low] |
| Delivery Approach: | [Predictive / Hybrid / Agile] | Version: | [1.0] |

# 1. Purpose

This document defines the policies, procedures, and documentation for planning, developing, managing, executing, and controlling the project schedule.

# 2. Schedule Management Approach

[Describe the scheduling methodology and tools to be used. Specify whether the project uses a critical path method, agile iterations, or a hybrid approach.]

| Parameter | Value |
| --- | --- |
| Scheduling Tool | [MS Project / Primavera / Jira / Excel] |
| Scheduling Method | [Critical Path / Critical Chain / Agile Iterations] |
| Level of Accuracy | [± days / weeks] |
| Units of Measure | [Hours / Days / Story Points] |
| Update Frequency | [Weekly / Per Sprint] |

# 3. Activity Definition and Sequencing

[Describe how activities will be identified, decomposed from the WBS, and sequenced. Define dependency types used: Finish-to-Start, Start-to-Start, etc.]

# 4. Duration Estimating

[Define the estimating techniques to be used and the basis for estimates.]

| Technique | When Used | Accuracy Range |
| --- | --- | --- |
| Analogous Estimating | Early planning, limited data | ±25-50% |
| Parametric Estimating | Historical data available | ±15-25% |
| Three-Point (PERT) | Uncertain activities | ±10-20% |
| Bottom-Up Estimating | Detailed planning | ±5-15% |
| Planning Poker / T-Shirt | Agile/hybrid projects | Relative sizing |

# 5. Schedule Development

[Describe how the project schedule will be developed, including resource leveling, schedule compression (crashing/fast-tracking), and buffer management.]

NEW IN PMBOK 8 — Adaptive Scheduling PMBOK 8 supports both detailed upfront scheduling and iterative planning. For hybrid projects, use rolling wave planning: detail near-term work, keep future work at a higher level. Consider AI-powered schedule optimization tools.

# 6. Schedule Baseline and Milestones

[Define how the schedule baseline will be established and approved. List key milestones and phase gates.]

| # | Milestone | Target Date | Phase Gate? | Approver |
| --- | --- | --- | --- | --- |
| 1 |  |  | Yes / No |  |
| 2 |  |  | Yes / No |  |
| 3 |  |  | Yes / No |  |
| 4 |  |  | Yes / No |  |
| 5 |  |  | Yes / No |  |

# 7. Schedule Monitoring and Control

[Define how schedule performance will be tracked, measured, and reported.]

| Control Activity | Frequency | Metric | Threshold |
| --- | --- | --- | --- |
| Schedule Variance (SV) | Weekly | SV = EV - PV | SV < -10% |
| Schedule Performance Index (SPI) | Weekly | SPI = EV / PV | SPI < 0.90 |
| Critical Path Analysis | Bi-weekly | Float on critical path | 0 days |
| Burndown/Burnup Review | Per Sprint | Story Points | Velocity ±20% |

# 8. Schedule Change Control

[Define the process for requesting and approving schedule changes. Specify thresholds that require different levels of approval.]

| Change Type | Threshold | Approval Required |
| --- | --- | --- |
| Activity date adjustment | < 5 days | Project Manager |
| Milestone date change | Any | Sponsor / CCB |
| Critical path impact | Any | Sponsor / CCB |
| Sprint scope change | Any | Product Owner |

# 9. Approvals

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Sponsor |  |  |  |
| Project Manager |  |  |  |
| Key Stakeholder |  |  |  |

Version Control

| Version | Date | Author | Change Description |
| --- | --- | --- | --- |
| 1.0 |  |  | Initial version |

Template provided by projectmanagement.com.br  |  Aligned with PMBOK Guide 8th Edition (2025)

Learn More on projectmanagement.com.br

Explore related articles and guides to deepen your project management knowledge:

Mastering Project Planning: Setting Clear Objectives and Milestones

Expert Judgment in PMBOK 8: When &#038; How to Use It

Process &#8211; Integrate and Align Project Plans | PMBOK 8 (2025)

Project Charter in PMBOK 8: How to Create &#038; Use

Process &#8211; Initiate Project or Phase | PMBOK 8 (2025)

Project Canvas: PMBOK 8 Template &#038; Step-by-Step Guide

Best Project Management Books (Top 14 Picks by a Project Management Professor)

10 Best Free Project Management Tools in 2024

The Revolution of Artificial Intelligence in Project Management

Download all free PMBOK 8 templates at https://projectmanagement.com.br/free-project-management-templates/