PMBOK GUIDE — 8TH EDITION

Sourcing Strategy Plan

Governance Domain ¦ Plan Procurement Strategy

| Project Name: | [Enter project name] | Date: | [DD/MM/YYYY] |
| --- | --- | --- | --- |
| Project Manager: | [Name] | Sponsor: | [Name] |
| Department: | [Department/Area] | Priority: | [High/Medium/Low] |
| Delivery Approach: | [Predictive / Hybrid / Agile] | Version: | [1.0] |

# 1. Purpose

This Sourcing Strategy Plan defines the approach for acquiring goods, services, and resources from external sources. Aligned with PMBOK 8 terminology (formerly Sourcing Strategy Plan), it covers make-or-buy decisions, vendor selection, contract types, sourcing timelines, vendor management, and contract administration to ensure optimal value and risk management in procurement activities.

NEW IN PMBOK 8 — Sourcing Strategy Plan PMBOK 8 renames the Sourcing Strategy Plan to Sourcing Strategy Plan, reflecting a broader, more strategic approach to procurement that includes sustainability criteria, AI-powered vendor evaluation, and integrated supply chain considerations.

# 2. Sourcing Approach

[Conduct a make-or-buy analysis for each major component or work package. Consider cost, strategic fit, capacity, and risk in the decision.]

## Make-or-Buy Analysis

| Component | Make Cost | Buy Cost | Strategic Fit | Decision | Rationale |
| --- | --- | --- | --- | --- | --- |
|  |  |  | [Core/Non-core] | [Make/Buy] |  |
|  |  |  | [Core/Non-core] | [Make/Buy] |  |
|  |  |  | [Core/Non-core] | [Make/Buy] |  |
|  |  |  | [Core/Non-core] | [Make/Buy] |  |
|  |  |  | [Core/Non-core] | [Make/Buy] |  |

# 3. Vendor Selection Criteria

[Define the weighted criteria that will be used to evaluate and select vendors. Adjust weights based on project priorities.]

| Criterion | Weight % | Description |
| --- | --- | --- |
| Technical Capability | 25% | Ability to meet technical requirements, certifications, expertise |
| Cost | 20% | Total cost of ownership including implementation, support, and maintenance |
| Experience | 15% | Track record with similar projects, industry references, case studies |
| Capacity | 15% | Ability to deliver within required timeline and scale as needed |
| Quality | 15% | Quality management systems, defect rates, continuous improvement practices |
| Sustainability | 10% | ESG practices, environmental certifications, social responsibility |

[Adjust weights to total 100%. Customize criteria based on project-specific needs.]

# 4. Contract Types

[Select the appropriate contract type for each procurement based on risk allocation preferences and scope clarity.]

| Type | When to Use | Risk Allocation | Examples |
| --- | --- | --- | --- |
| FFP (Firm Fixed Price) | Well-defined scope, low uncertainty | Seller bears cost risk | Equipment purchase, standard software licenses |
| T&M (Time & Materials) | Undefined scope, staff augmentation | Buyer bears cost risk | Consulting services, specialized expertise |
| CPFF (Cost Plus Fixed Fee) | R&D, uncertain scope | Shared risk, buyer bears most | Research projects, prototyping |
| CPIF (Cost Plus Incentive Fee) | Performance-driven outcomes | Shared risk with incentives | Construction, complex systems integration |

# 5. Sourcing Timeline

[Define the procurement timeline for each major sourcing activity.]

| Activity | Start | End | Responsible |
| --- | --- | --- | --- |
| Requirements Definition | [DD/MM/YYYY] | [DD/MM/YYYY] |  |
| RFP Preparation | [DD/MM/YYYY] | [DD/MM/YYYY] |  |
| Vendor Evaluation | [DD/MM/YYYY] | [DD/MM/YYYY] |  |
| Negotiation | [DD/MM/YYYY] | [DD/MM/YYYY] |  |
| Contract Award | [DD/MM/YYYY] | [DD/MM/YYYY] |  |
| Onboarding | [DD/MM/YYYY] | [DD/MM/YYYY] |  |

# 6. Vendor Management

[Define the approach for managing vendor relationships and monitoring performance throughout the contract period.]

## Performance Monitoring

[Describe how vendor performance will be monitored, including review frequency, data collection methods, and reporting mechanisms.]

## Key Performance Indicators (KPIs)

| KPI | Target | Measurement Method | Frequency | Consequence |
| --- | --- | --- | --- | --- |
| On-time Delivery | ≥95% | Delivery tracking | [Monthly] |  |
| Quality/Defect Rate | <2% | Inspection reports | [Per delivery] |  |
| Cost Variance | ±5% | Invoice vs. contract | [Monthly] |  |
| Responsiveness | <4 hours | Ticket tracking | [Weekly] |  |
| Compliance | 100% | Audit results | [Quarterly] |  |

## Escalation

[Define the escalation path for vendor performance issues, contract disputes, and relationship concerns.]

# 7. Contract Administration

## Change Management

[Define the process for managing contract changes, including scope modifications, price adjustments, and timeline changes. All changes must follow the project change control process.]

## Payments

[Define payment terms, milestones, invoicing procedures, and approval process. Include payment schedules and conditions for progress payments.]

## Disputes

[Define the dispute resolution process: negotiation, mediation, arbitration, and litigation steps. Include timeframes and escalation triggers.]

# 8. Risk Management

[Identify procurement-specific risks and define response strategies.]

| Risk | Probability | Impact | Response |
| --- | --- | --- | --- |
| Vendor bankruptcy or failure | [H/M/L] | [H/M/L] | Maintain backup vendor list, escrow arrangements |
| Delivery delays | [H/M/L] | [H/M/L] | Buffer in schedule, penalty clauses, alternative sources |
| Quality issues | [H/M/L] | [H/M/L] | Acceptance criteria, inspection gates, warranty terms |
| Intellectual property disputes | [H/M/L] | [H/M/L] | Clear IP clauses, legal review, ownership agreements |
| Regulatory non-compliance | [H/M/L] | [H/M/L] | Compliance audits, contractual requirements, monitoring |

# 9. Sustainability in Sourcing

Sustainable procurement practices are essential for meeting organizational ESG commitments and delivering long-term value. The following considerations should be integrated into all sourcing decisions.

## ESG Criteria for Vendor Selection

[Define specific ESG criteria that vendors must meet or demonstrate progress toward.]

•  Environmental certifications (ISO 14001, carbon neutrality)

•  Sustainable supply chain practices and reporting

•  Diversity and inclusion programs

•  Fair labor practices and living wage commitments

•  Anti-corruption and ethical business conduct policies

## Sustainable Procurement Practices

[Define practices to minimize environmental impact and maximize social value through procurement activities.]

•  Prioritize local suppliers to reduce transportation emissions

•  Specify recycled or sustainable materials where feasible

•  Include sustainability requirements in RFPs and contracts

•  Track and report sustainability metrics for procurement activities

# 10. AI-Powered Sourcing

AI TIP — AI for Vendor Evaluation and Contract Analytics Leverage AI to enhance sourcing decisions: machine learning models for vendor risk scoring based on financial data, news, and performance history; natural language processing for automated contract review and clause analysis; AI-powered spend analytics to identify consolidation opportunities; predictive models for vendor performance forecasting; and automated compliance monitoring across the supply chain. Generative AI can draft RFPs, evaluate proposals, and create contract summaries.

# 11. Approvals

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Manager |  |  |  |
| Procurement Manager |  |  |  |
| Project Sponsor |  |  |  |

Version Control

| Version | Date | Author | Change Description |
| --- | --- | --- | --- |
| 1.0 |  |  | Initial version |

Template provided by projectmanagement.com.br  |  Aligned with PMBOK Guide 8th Edition (2025)

Learn More on projectmanagement.com.br

Explore related articles and guides to deepen your project management knowledge:

Key Phases of Project Management: From Initiation to Closure

Expert Judgment in PMBOK 8: When &#038; How to Use It

Process &#8211; Integrate and Align Project Plans | PMBOK 8 (2025)

Project Charter in PMBOK 8: How to Create &#038; Use

Process &#8211; Initiate Project or Phase | PMBOK 8 (2025)

Project Canvas: PMBOK 8 Template &#038; Step-by-Step Guide

Best Project Management Books (Top 14 Picks by a Project Management Professor)

10 Best Free Project Management Tools in 2024

The Revolution of Artificial Intelligence in Project Management

Download all free PMBOK 8 templates at https://projectmanagement.com.br/free-project-management-templates/